Weekly Progress Report for Liu Weihao for period 04 Oct 2021 to 10 Oct 2021

1 to 2 pages long. Send by e-mail to CK Tham (eletck@nus.edu.sg) by 9am on Monday.

Describe significant tasks that take more than 2 hours in bullet points with a short description.

If you have found and read a useful article, include the URL or attach the paper.

A. Major Tasks accomplished in past 1 week (indicate approx. no. of hours spent)

Readings:

- Ray tutorial doc about ray server, custom resource, etc. (6 hours)

Design & Development:

- I have complete task offloading program. Because RPi has 4 cpu core, we can use it as maximum of four vehicles - each has 1 cpu core.  (12 hours)

- Upgrade the vehicle envirment data. I read the author’s source code, many parameters are relate to each other, but he don’t mention in his paper. (10 hours)

Analysis, Algorithm/Protocol Devt, Results collection, Performance Evaluation:

Technical paper writing/Presentation preparation:

B. Comments

Project Goals met:

- I have complete set up vehicle computation environment, and task offloading API.

Queries & Points for Discussion:

Problems encountered:

- Because all the devices are close, and the data size is small, the transmit delay can be ignored. I need to estimate this parameter via some other method. May be I can use SUMO to solve this porblem.

C. Plans for the next 1 week (indicate planned time where possible)

Readings:

Design & Development:

- Estimate the transmit delay. If possible, I want to simulate they are driving on the road.

Analysis, Algorithm/Protocol Devt, Results collection, Performance Evaluation:

-               …

Technical paper writing/Presentation preparation: