Weekly Progress Report for Liu Weihao for period 13 Dec 2021 to 19 Dec 2021

1 to 2 pages long. Send by e-mail to CK Tham (eletck@nus.edu.sg) by 9am on Monday.

Describe significant tasks that take more than 2 hours in bullet points with a short description.

If you have found and read a useful article, include the URL or attach the paper.

A. Major Tasks accomplished in past 1 week (indicate approx. no. of hours spent)

Readings:

Design & Development:

- Connect SUMO to GCP and RPi at same time, and use GCP resources to do some calculations. (10 hours)

- Use raspberry to simulate vehicle, SUMO will provide vehicles’ speed and location. When two vehicle is close, task-vehicle will send the task file to the service-vehicle, and caculate it. (6 hours)

- Try to create a ray dataset on GCP, so that everyone can access it and change it at the same time.(16 hours)

Analysis, Algorithm/Protocol Devt, Results collection, Performance Evaluation:

Technical paper writing/Presentation preparation:

B. Comments

Project Goals met:

- SUMO can connect with RPi and GCP at the same time.

- Task-vehicle(RPi-1) can send task file to Service-vehicle(RPi-2), when they very close in SUMO.

Queries & Points for Discussion:

Problems encountered:

Problem: It seems that the original ray dataset can not read file on GCP. It can only read local file. We have to load a local file and tranfer it to GCP. But we can not share our data.

Solution:

- In Ray offical document, they use google cloud storage to solve this problem. Every node can access cloud storage and read or wirte file on it.

- Besides, we can use ssh or FTP to get file from remote server. There is a guide: Read a file from server with SSH using Python

I think the method 2 is simpler.

C. Plans for the next 1 week (indicate planned time where possible)

Readings:

Design & Development:

1. Import Yihang’s SUMO simulate result in my code

2. Try to use ssh to create a GCP dataset, so that every can access the dataset at the same time.

Analysis, Algorithm/Protocol Devt, Results collection, Performance Evaluation:

-               …

Technical paper writing/Presentation preparation: