Weekly Progress Report for Liu Weihao for period 3 Jan 2022 to 9 Jan 2022

1 to 2 pages long. Send by e-mail to CK Tham (eletck@nus.edu.sg) by 9am on Monday.

Describe significant tasks that take more than 2 hours in bullet points with a short description.

If you have found and read a useful article, include the URL or attach the paper.

A. Major Tasks accomplished in past 1 week (indicate approx. no. of hours spent)

Readings:

1. Hyperledger Fabric user guid: Link. (6 hours)

Design & Development:

- I have created a Block chain network, we can store our data in the network. (35 hours)

- I have generated 8 TLS and MSP certifications for our team, so that every one can access the block chain network. (2 hours)

Analysis, Algorithm/Protocol Devt, Results collection, Performance Evaluation:

Technical paper writing/Presentation preparation:

B. Comments

Project Goals met:

- Arunava has joined the block chain network, and verified all of the functions are working well.

Queries & Points for Discussion:

Problems encountered:

C. Plans for the next 1 week (indicate planned time where possible)

Readings:

Design & Development:

1. Zequn has completed SAC algorithm, we can combine SAC and Task offloading program.

2. Try to use Consensus node selection Algorith on our block chain network.

Analysis, Algorithm/Protocol Devt, Results collection, Performance Evaluation:

-               …

Technical paper writing/Presentation preparation: